## Slide 1: Weekly Team Progress Report
Date Range: Aug 1 – Aug 4

## Slide 2: Project Cycle Overview
Transcript upload for students
Audit logging
Course and section bug fixes and UI improvements
Student search for exam improvement

## Slide 3: Kanban Board Progress
Visual of GitHub Kanban Board

## Slide 4: Burn-up Chart (Velocity)
Visual progress overall

## Slide 5: Total Logged hours
Chart from Clockify: Logged hours by member

## Slide 6: Mandeep’s tracked activites

## Slide 7: Alex’s tracked activities

## Slide 8: Dup’s tracked activities

## Slide 9: Allen’s tracked activities

## Slide 10: Aakash tracked activities

## Slide 11: Seiya’s tracked activities

## Slide 12: Completed & Ongoing Tasks
✔ Completed:
Student transcript upload
Audit logging
Various UI aesthetic improvements and bug fixes
🔄 In Progress:
Documentation, final slides, final video, final transcript UI and bug fixes